OMNI HOTELS

What kind of information system?  Reward system known as a “customer recognition system”

What technology did they use to build it?

Database (MS Access)

Dial-up network

Results:

Ran slow

Lost $250,000

Made existing conflicts in the company worse

Technology errors:

Choose s.w. technology that wasn’t robust enough to do the job

Network technology was too slow (needed a WAN)

Business/Mgmt errors:

Did not state what the rewards would be

Lack of support from executives

No formal training or documentation on how to run the system

Hotel managers were caught off guard that this system was being built (didn’t get buy-in from them)

Didn’t want to hire people who knew another type of database s.w.

Lack of business sponsor

For political reasons, they wouldn’t pull the plug on the project

Couldn’t get people to define the requirements for the system

Scope creep

CEO’s vision of the project was different than individual hotel managers’ vision of the project

THE CONSULTANT AS ROCK STAR

System:  royalty tracking and payment system

Technology used to build the system:  (didn’t specify in the article but most likely used database s.w. (and some other s.w.))

Results:

Still isn’t done

$10 million in costs and no end in sight ($3 over budget)

Executive in charge left

Technological Errors:

(none)

Bus/ Mgmt Errors:

Vice President put a lot of trust in the system designer so designer took over the project and designed the system how he thought it should look; gave the designer ability to ignore budgets and time constraints

Too many stakeholders who wanted a say in the project

Business sponsor wasn’t strong—was more about the politics

Executive in charge had no experience in a project of this size

Cost and completion time estimates were unrealistic

No one could take the authority to make a decision and they weren’t comfortable doing it as a team

No one could pull the plug on the project or revamp it because they were afraid of losing their jobs