Mgmt 380										#12

Assignment #6

30 points

DUE:  November 14

Asheville is considering building a new multipurpose concert hall in the city. The following activities would need to be undertaken before construction can begin:

Activity	Description			Predecessor		Time (in months)

a	m	b

A		Survey building site		----			4.0	5.0	6.0

B		Develop initial design		----			2.5	3.0	3.5

C		Obtain board approval		A,B			6.0	7.0	8.0

D		Select architect		C			5.0	5.5	9.0

E		Establish budget		C			5.0	7.0	9.0

F		Finalize design		D,E			2.0	3.0	4.0

G		Obtain financing		E			8.0	10.0	12.0

H		Hire contractor		F,G			6.0	7.0	14.0

1)  Draw the project network.

2)  Identify the critical path and the expected completion time.

3)  Develop the activity schedule for the project.

4)  The city administration wants to know the probability that this project (the pre-construction activities) will be completed:

a)  within 35 months

b)  within 38 months