Hollywood Music Studio

System:  Calculate and track payments for royalties and contracts

Business problem they were solving:  Wanted to organize payments and avoid lawsuits

Results:  Executive in charge left in frustration, lost $10 million, no completion date in sight

Mistakes:

Too many stakeholders wanted a say in the outcome

No strong sponsor

Designer took control to make it look the way he thought was best and didn’t listen to anyone else; didn’t share designs, budgets, schedules

Didn’t have an experienced project leader

Couldn’t come to a decision without a screaming match

Didn’t raise the red flag to stop and re-evaluate the project

Lawyers didn’t buy into the idea of this system in the beginning

Project time and cost wasn’t bid well

California Pharmaceutical Company

System:  global knowledge sharing

Business problem solving:  wanted to get medicine produced and on the shelves quicker

Results:  8 months late, $1 million over budget, lack promised functionality

Mistakes:

One manager for I.T. in the company and one manager for the contractors but no manager over both-- so there was no one bottom line person responsible for system not working

Infrastructure group left out of project until the end

Split between I.T. and the consulting firm created a lot of finger pointing

Time and materials estimate was not managed well

Scope creep

System wasn’t designed to run  over a WAN – didn’t test the network