## Slide 1: Design Development
Image credit: http://en.wikipedia.org/wiki/Elevator

## Slide 2: Software Design Process
Image credit: http://en.wikibooks.org/wiki/Introduction_to_Software_Engineering/Print_version

## Slide 3: Tools
On-line reference
Tools
  Gantt chart
  Decision matric
  Brainstorming
  Design Reviews
Concepts
  Functional redundancy
  Data logging

## Slide 4: Overview of the Design Process
Establish a need  Done
Develop project plan  Today’s objective
Determine engineering specifications  11/05
  Research possible solutions
Develop concepts  11/19
  Define primary concept and alternatives
  Analyze tradeoffs
Develop product design  Final exam meeting
  System integration

## Slide 5: Develop Project Plan
Identify tasks & objectives 
Develop a task sequence
Estimate personnel, time, and other resources needed for each task
Form design teams

## Slide 6: Competition Rules
Summary from the semester start

## Slide 7: Identify Tasks
Image credit: http://www.instructables.com/id/RC-Nerf-Tank/
Major Components:
  Controller
  Drive train
  Launcher
  Color sensors
  Power supply
  …

## Slide 8: In-Class Activity 1
Identify tasks & objectives 
Develop a task sequence
Estimate personnel, time, and other resources needed for each task
Form design teams

## Slide 9: In-Class Activity 2
Identify tasks & objectives
Develop a task sequence 
Estimate personnel, time, and other resources needed for each task
Form design teams

## Slide 10: In-Class Activity 3
Identify tasks & objectives
Develop a task sequence
Estimate personnel, time, and other resources needed for each task 
Form design teams

## Slide 11: In-Class Activity 4
Identify tasks & objectives
Develop a task sequence
Estimate personnel, time, and other resources needed for each task
Form design teams 

## Slide 12: Requirements for Design Brief (11/05)
What is a design brief?
Requirements for 11/05
  Detailed functional specifications
  Detailed interface specifications
    Hardware, software, power…
  Fabrication/creation & maintenance constraints
  Reliability requirements
  Ease of use/learning requirements
  Ideas for Solutions
Each team should submit a short electronic presentation to Moodle for presentation in class on 11/05